FLOWSUITE

Product & Engineering

Product Requirements Document

Multi-Tenant SaaS Workspace Platform — Core Module

Internship Engineering Project

Duration: 4 Weeks  |  Track: Full-Stack Engineering  |  Level: Advanced

Owner: 1 Engineer (Individual Contributor Project)

| Document Owner | Engineering Team, FlowSuite |
| --- | --- |
| Prepared For | Software Engineering Interns |
| Document Type | Product Requirements Document (PRD) |
| Version | 1.0 |
| Status | Approved for Assignment |
| Classification | Internal — Engineering Internship Program |

# Table of Contents

# 1. Document Overview

This Product Requirements Document (PRD) defines the scope, functionality, and delivery plan for a core module of FlowSuite, a multi-tenant SaaS workspace platform used by organizations to manage teams, customers, projects, tasks, subscriptions, and billing. This document is issued to Software Engineering Interns as their primary assignment brief for a four-week individual project.

The intern is expected to design, build, test, and deploy a working slice of the FlowSuite platform independently, following the scope, constraints, and acceptance criteria defined in this document. This is not a tutorial-style exercise — it is a scoped, production-style engineering assignment that mirrors how a real feature would be specified and delivered inside an engineering organization.

## 1.1 Purpose

The purpose of this assignment is to evaluate and develop the intern's ability to:

- Translate a product specification into a working technical design

- Build secure, multi-tenant backend systems with proper data isolation

- Implement authentication, authorization, and role-based access control

- Model subscription, billing, and usage-limit logic

- Deliver a deployable, tested, documented application within a fixed timeline

## 1.2 Audience

This document is intended for the assigned intern, their engineering mentor, and the reviewing engineering manager. It should be read in full before implementation begins.

# 2. Background and Problem Statement

Growing organizations frequently manage their customers, projects, and internal work across a patchwork of spreadsheets and disconnected tools. FlowSuite consolidates team management, customer records, project and task tracking, and subscription billing into a single web-based workspace that a company can subscribe to and use immediately.

FlowSuite operates as a multi-tenant SaaS product: a single deployed application serves many independent customer organizations ("tenants"), each with its own isolated data, users, subscription plan, and usage limits. This intern project focuses on building the foundational core of that platform — the part of the system that every other future feature will depend on.

## 2.1 Why This Project Matters

Multi-tenancy, authentication, authorization, and billing are the hardest and most consequence-heavy parts of any SaaS product to get right. A mistake in tenant isolation can leak one company's data to another; a mistake in subscription logic can let users bypass paid limits. Building this correctly, even at a reduced scope, is a genuinely advanced engineering exercise and a strong portfolio piece.

# 3. Project Scope

The full FlowSuite product vision includes a large number of modules (organization management, project and task tracking, billing, analytics, notifications, audit logs, webhooks, background jobs, and platform administration). Building all of this to production quality is not achievable by one engineer in four weeks, so this PRD defines a deliberately reduced but coherent scope: a working vertical slice that includes real multi-tenancy, real authentication, and real subscription-limit enforcement, rather than a shallow implementation of every module.

## 3.1 In Scope for This Project

- User registration, login, logout, and password reset with hashed credentials and JWT-based sessions

- Organization (tenant) creation and membership, with strict data isolation between organizations

- Role-based access control with four roles: Owner, Admin, Manager, Member

- Project and task management scoped to an organization

- Customer record management scoped to an organization

- A configurable subscription plan model (Free, Starter, Professional) with enforced usage limits (seats, projects, API requests)

- A mock/test-mode billing flow using Stripe's test environment (no real payments)

- A basic usage dashboard showing current plan, seats used, and limits

- An audit log recording key account and membership actions

- Automated tests covering authentication, tenant isolation, and role permissions

- Containerized local deployment (Docker) and a documented deployment path to a cloud host

- API documentation for all implemented endpoints

## 3.2 Out of Scope for This Project

The following items are part of the long-term FlowSuite roadmap but are explicitly excluded from this four-week assignment. Interns should not attempt to build these unless directed by their mentor:

- Super Admin platform-wide console and cross-organization analytics

- Real payment processing with live card details or production payment credentials

- OAuth social login providers (Google/Microsoft) — email/password auth is sufficient

- Real-time features such as WebSocket-based live collaboration

- Background job queues and scheduled workers beyond a single simple usage-reset job

- Notification delivery via email/SMS providers — an in-app notification list is sufficient

- Multi-region deployment, horizontal auto-scaling, or advanced observability tooling

- Mobile applications

## 3.3 Definition of Done

A feature is considered complete only when: it is implemented end-to-end (API and UI), it enforces tenant isolation and role permissions correctly, it has automated test coverage, it is documented, and it has been manually verified against the acceptance criteria in Section 9.

# 4. Users and Roles

Every user in the system belongs to exactly one organization for the purposes of this project (multi-organization membership is out of scope). Every action a user takes must be evaluated against both their role and the organization the resource belongs to.

| Role | Scope | Key Permissions |
| --- | --- | --- |
| Owner | Organization | Full control of the organization: manage subscription, billing, members, roles, and settings; the only role that can delete the organization. |
| Admin | Organization | Manage users, projects, customers, and tasks; view analytics; cannot manage billing or delete the organization. |
| Manager | Team / Projects | Create and manage projects, assign tasks, view team-level activity and progress. |
| Member | Self | View assigned projects, manage assigned tasks, update own task status, view own activity. |

## 4.1 Authorization Rule

Every API request must answer four questions before performing an action: Who is the authenticated user? Which organization does the requested resource belong to? Is the user a member of that organization? Does the user's role permit this specific action? A request that fails any of these checks must be rejected with an appropriate error and must never be evaluated only on the frontend.

# 5. Technical Architecture

This project can be built on any one of three approved technology stacks. All three stacks must satisfy the exact same functional requirements, data model, multi-tenancy rules, and acceptance criteria defined in this PRD — the stack choice only changes implementation language and framework, never scope. The intern selects one option in agreement with their mentor before the end of Week 1 Day 1, and does not switch stacks mid-project.

## 5.1 Option A — MERN / Node Stack

Recommended default for interns most comfortable with JavaScript/TypeScript across the full stack.

| Layer | Technology |
| --- | --- |
| Frontend | React (Vite) + TypeScript, Tailwind CSS, React Query / TanStack Query, React Hook Form, Recharts |
| Backend API | Node.js + Express.js, TypeScript |
| Database | PostgreSQL with Prisma ORM |
| Caching / Jobs | Redis + BullMQ (usage counters, rate limiting, one scheduled reset job) |
| Realtime (optional) | Socket.IO — only if the intern's mentor asks for a live-update stretch goal |
| Auth | JWT access + refresh tokens, bcrypt password hashing, OAuth optional |
| Payments | Stripe (test mode / sandbox keys only) |
| File Storage | AWS S3 or Cloudinary (only if file attachments are added as a stretch goal) |
| Containerization | Docker + Docker Compose (API, DB, Redis, Web) |

## 5.2 Option B — Python Stack

Recommended for interns more comfortable with Python. Django REST Framework is recommended for interns who want batteries-included structure (admin panel, ORM, auth scaffolding); FastAPI is recommended for interns who want a leaner, async-first API layer. Choose one framework, not both.

| Layer | Technology |
| --- | --- |
| Frontend | React (Vite) + TypeScript, Tailwind CSS, React Query, React Hook Form, Recharts |
| Backend API | Django + Django REST Framework, or FastAPI (either is acceptable — pick one) |
| Database | PostgreSQL (Django ORM or SQLAlchemy, depending on framework choice) |
| Caching / Jobs | Redis + Celery (usage counters, rate limiting, one scheduled reset job) |
| Auth | JWT access + refresh tokens (SimpleJWT or fastapi-jwt), bcrypt/argon2 password hashing, OAuth optional |
| Payments | Stripe (test mode / sandbox keys only) |
| File Storage | AWS S3 or Cloudinary (only if file attachments are added as a stretch goal) |
| Containerization | Docker + Docker Compose (API, DB, Redis, Web) |

## 5.3 Option C — Java / Spring Stack

Recommended for interns coming from a Java/enterprise background. This is typically the most verbose of the three options and should only be chosen if the intern is already comfortable with Spring Boot fundamentals, given the four-week timeline.

| Layer | Technology |
| --- | --- |
| Frontend | React or Angular (pick one) + TypeScript |
| Backend API | Java + Spring Boot |
| Database | PostgreSQL or MySQL, with Hibernate / JPA |
| Security | Spring Security, JWT, OAuth2 |
| Caching / Jobs | Redis (usage counters, rate limiting, one scheduled reset job) |
| Realtime (optional) | WebSockets — only if the intern's mentor asks for a live-update stretch goal |
| Payments | Stripe (test mode / sandbox keys only) |
| File Storage | AWS S3 or Cloudinary (only if file attachments are added as a stretch goal) |
| Containerization | Docker + Docker Compose (API, DB, Redis, Web) |

## 5.4 Shared Infrastructure (All Options)

Regardless of which stack is chosen, the following requirements are identical:

| Layer | Technology | Applies To |
| --- | --- | --- |
| CI | GitHub Actions (lint, test, build on every push) | All options |
| Deployment Target | Any single cloud host (Render, Railway, Fly.io, or a self-managed VM) | All options |
| API Documentation | OpenAPI/Swagger, or an equivalent Postman collection | All options |

## 5.5 High-Level System Design

The system follows a standard three-tier architecture: a React single-page application communicates with a stateless REST API over HTTPS; the API authenticates every request via a JWT, resolves the requesting user's organization and role, and applies row-level tenant filtering before querying PostgreSQL. Redis is used for lightweight rate limiting and cached usage counters so that plan limits can be checked without hitting the database on every request.

## 5.6 Multi-Tenant Data Model

Tenant isolation is implemented at the database layer, not only in application code. Every tenant-owned table (organizations, memberships, projects, tasks, customers, subscriptions, audit_logs) includes an organization_id foreign key, and every query executed by the API must be filtered by the organization_id resolved from the authenticated user's session. A cross-tenant data leak — for example, one organization's project appearing in another organization's list — is treated as a critical defect, not a minor bug.

## 5.7 Core Data Entities

- User — account credentials, profile, organization membership, role

- Organization — tenant record, name, plan reference, status

- Membership — join table linking a user to an organization with a role

- Subscription — plan, billing cycle, status, renewal date, linked to one organization

- Plan — name, price, seat limit, project limit, API request limit, feature flags

- Project — belongs to one organization, has a status and assigned members

- Task — belongs to one project, has an assignee, status, and due date

- Customer — a business contact record belonging to one organization

- UsageCounter — tracks current seats, projects, and API calls against plan limits

- AuditLog — immutable record of sensitive actions (role changes, invites, plan changes)

# 6. Functional Requirements

## 6.1 Authentication and Account Security

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | Users can register with name, email, and password; passwords are hashed with bcrypt before storage. | Must |
| FR-02 | Users can log in and receive a short-lived JWT access token and a longer-lived refresh token. | Must |
| FR-03 | Expired access tokens can be renewed via the refresh token without requiring re-login. | Must |
| FR-04 | Users can request a password reset link and set a new password via a time-limited token. | Must |
| FR-05 | Registering a new account automatically creates a new organization with the registering user as Owner. | Must |
| FR-06 | Repeated failed login attempts are rate-limited per account. | Should |

## 6.2 Organization and Membership Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-10 | An Owner or Admin can invite a new member to the organization by email. | Must |
| FR-11 | An invited user who does not yet have an account can accept the invite and create one, joining the inviting organization directly. | Must |
| FR-12 | An Owner can change a member's role or remove a member from the organization. | Must |
| FR-13 | A user can belong to only one organization for the purposes of this project. | Must |
| FR-14 | Every membership and role change is written to the audit log with actor, target, and timestamp. | Must |

## 6.3 Project and Task Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-20 | Admins and Managers can create, update, and archive projects within their own organization. | Must |
| FR-21 | Projects can only be created if the organization's active plan allows another project (see Section 7). | Must |
| FR-22 | A Manager can create tasks within a project and assign them to any member of the organization. | Must |
| FR-23 | Members can view only the projects and tasks they are assigned to; Admins and Managers can view all projects in their organization. | Must |
| FR-24 | A Member can update the status of a task assigned to them (e.g., To Do, In Progress, Done). | Must |

## 6.4 Customer Records

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-30 | Admins and Managers can create, edit, and archive customer records within their organization. | Must |
| FR-31 | Each customer record can optionally be linked to one or more projects. | Should |

## 6.5 Subscription and Billing

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-40 | An organization is created on the Free plan by default and can be upgraded by its Owner. | Must |
| FR-41 | Plan upgrades and downgrades are processed through Stripe's test-mode checkout and webhook flow. | Must |
| FR-42 | The system enforces seat, project, and API-request limits according to the organization's active plan. | Must |
| FR-43 | An organization that exceeds a plan limit is blocked from the specific over-limit action (e.g., inviting a 4th member on the Free plan) with a clear, actionable error message. | Must |
| FR-44 | A failed or expired subscription payment moves the organization into a Past Due state with a defined grace period before feature restriction. | Should |
| FR-45 | Owners can view a billing history of past invoices generated in Stripe test mode. | Should |

## 6.6 Usage Dashboard and Audit Log

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-50 | Owners and Admins can view a dashboard showing current plan, seats used vs. limit, and projects used vs. limit. | Must |
| FR-51 | Owners and Admins can view a paginated, filterable audit log of sensitive actions within their organization. | Should |

# 7. Subscription Plan Definitions

Plan limits must be stored as configuration data (a database table), never hard-coded inside application logic. This is what allows the Owner to change plans and, in the full FlowSuite product, would allow a platform administrator to adjust pricing without a code deployment.

| Plan | Price / month | Seats | Projects | API Requests / month | Advanced Analytics |
| --- | --- | --- | --- | --- | --- |
| Free | ₹0 | 3 | 2 | 1,000 | No |
| Starter | ₹499 | 10 | 20 | 10,000 | No |
| Professional | ₹999 | 50 | Unlimited | 100,000 | Yes |

## 7.1 Entitlement Pattern

Feature access must be checked against a named entitlement resolved from the organization's current plan (for example, ADVANCED_ANALYTICS), never against a hard-coded string comparison such as checking if the plan name equals "Professional" inside business logic. This keeps the permission check identical regardless of which plan grants the feature.

## 7.2 Subscription Lifecycle States

- TRIALING — organization is within an optional evaluation period

- ACTIVE — subscription is current and all plan features are available

- PAST_DUE — latest payment failed; a grace period is in effect

- CANCELLED — Owner has cancelled; access continues until the paid period ends

- EXPIRED — access has been restricted to Free-plan limits

# 8. Non-Functional Requirements

## 8.1 Security

- Passwords are never stored or logged in plaintext

- All API endpoints (except auth and public health check) require a valid JWT

- Every tenant-scoped query is filtered by the authenticated user's organization_id at the database layer

- Role checks are enforced server-side; the frontend hiding a button is not an acceptable control

- Input validation is applied on every write endpoint to prevent injection and malformed data

- Secrets (database credentials, JWT signing keys, Stripe keys) are supplied via environment variables and never committed to source control

## 8.2 Performance

- List endpoints (projects, tasks, customers) must support pagination

- Common list and dashboard queries should respond within 500ms under local test load

## 8.3 Reliability and Error Handling

- All API errors return a consistent JSON shape with an error code, message, and HTTP status

- Database and third-party (Stripe) failures are caught and surfaced as user-readable errors, not raw stack traces

## 8.4 Testing

- Unit tests cover authentication, plan-limit enforcement, and role-permission logic

- At least one integration test proves that a user from Organization A cannot read or modify Organization B's data

- A minimum of 70% statement coverage on backend business logic

## 8.5 Documentation

- All API endpoints documented (OpenAPI/Swagger or an equivalent Postman collection)

- A README covering local setup, environment variables, and how to run tests

- An architecture note (one to two pages) describing the multi-tenancy and entitlement design

# 9. Acceptance Criteria

The project is accepted as complete when all of the following are demonstrably true:

- Two separate organizations can be created, and it is demonstrably impossible for a user in one organization to view, edit, or delete data belonging to the other, either through the UI or by direct API calls.

- All four roles (Owner, Admin, Manager, Member) enforce their documented permissions on both the frontend and the backend.

- An organization on the Free plan is blocked from exceeding its seat and project limits, with a clear in-app message explaining why and what plan would remove the limit.

- An organization can be upgraded from Free to Starter or Professional through a working Stripe test-mode checkout flow, and the new limits take effect immediately after the webhook is processed.

- The audit log correctly records invites, role changes, removals, and plan changes with the correct actor and timestamp.

- The full application (frontend, backend, database, Redis) runs locally with a single docker-compose up command.

- Automated tests pass in CI on every push, including the tenant-isolation integration test.

- API documentation is complete and matches the implemented endpoints.

# 10. Four-Week Delivery Plan

This project is scoped for one engineer working independently across four weeks. The schedule below is a recommended pace; the intern's mentor may adjust it based on progress in weekly check-ins, but the Week 4 deliverables represent the project deadline.

## Week 1 — Foundations: Auth, Organizations, and Data Model

Goal: a running application with real authentication and a correctly modeled multi-tenant database.

- Confirm the chosen technology stack (Section 5, Option A, B, or C) with the mentor before writing any code

- Set up the repository, Docker Compose environment (API, PostgreSQL, Redis), and CI pipeline skeleton

- Design and implement the database schema (users, organizations, memberships, projects, tasks, customers, plans, subscriptions, audit_logs)

- Implement registration, login, logout, JWT issuance, refresh tokens, and password reset

- Implement organization creation on registration and the membership/role model

- Write unit tests for authentication flows

## Week 2 — Core Product: Projects, Tasks, Customers, and RBAC

Goal: the core workspace features are usable end-to-end with role-based access enforced.

- Implement project and task CRUD, scoped to organization

- Implement customer record CRUD, scoped to organization

- Implement role-based permission middleware and apply it across all endpoints

- Build the corresponding frontend screens: login/register, dashboard, projects, tasks, customers

- Write the tenant-isolation integration test (Organization A cannot access Organization B's data)

## Week 3 — Subscriptions, Billing, and Usage Enforcement

Goal: plan limits are real and enforced, and upgrading a plan actually changes what the organization can do.

- Implement the plan and subscription data model and the entitlement-checking pattern

- Integrate Stripe test-mode checkout for plan upgrades/downgrades and handle the relevant webhooks

- Implement seat, project, and API-request limit enforcement across the relevant endpoints

- Build the billing and usage dashboard screens

- Implement the audit log (write path and a read/filter screen for Owners and Admins)

## Week 4 — Hardening, Testing, Documentation, and Deployment

Goal: the project is production-quality, documented, tested, and deployed somewhere reachable by a URL.

- Fill test coverage gaps and reach the 70% backend coverage target

- Add rate limiting, input validation review, and consistent error-response formatting

- Write full API documentation and the architecture note

- Deploy the application to a cloud host and verify the deployed environment against the acceptance criteria

- Final review against Section 9 with the assigned mentor

# 11. Deliverables Checklist

- Source code repository with a clear commit history reflecting incremental progress across all four weeks

- docker-compose.yml that runs the full stack locally with one command

- Populated database migrations/schema (Prisma or equivalent)

- Automated test suite, passing in CI

- API documentation (OpenAPI/Swagger spec or Postman collection)

- README with setup, environment variable, and testing instructions

- Short architecture note describing the multi-tenancy and entitlement design

- A working deployed instance with a shareable URL

- A short recorded or live walkthrough at the end of Week 4 covering the acceptance criteria in Section 9

# 12. Evaluation Criteria

At the end of Week 4, the project is reviewed against the weighted criteria below in addition to the pass/fail acceptance criteria in Section 9.

| Area | Weight | What is evaluated |
| --- | --- | --- |
| Multi-tenancy correctness | 25% | Data isolation cannot be broken by any role or endpoint |
| Auth & RBAC | 20% | Correct, server-enforced role permissions |
| Subscription & billing logic | 20% | Plan limits and entitlement checks behave correctly |
| Code quality & tests | 15% | Readability, structure, and meaningful test coverage |
| Documentation & deployment | 10% | README, API docs, and a reachable deployed instance |
| UI/UX polish | 10% | Usable, consistent, professional-feeling interface |

# 13. Support and Check-ins

The intern will have a short weekly check-in with their assigned mentor at the end of each week to review progress against the plan in Section 10, unblock technical questions, and adjust scope if needed. The intern is expected to raise blockers as soon as they occur rather than waiting for the weekly check-in.

Questions about ambiguous requirements should default to the simplest interpretation that still satisfies the acceptance criteria in Section 9, and should be raised with the mentor rather than assumed silently.